REQUEST FOR PROPOSAL (RFP)

For CstM 475 –Senior Capstone Project

Project Overview:

The Cougar Group LLP has completed conceptual design for the construction of the new Palouse Activity Center (PAC) to be located on a site yet to be selected in Whitman County, Washington.  CGLLP is seeking proposals from a short list of firms it has identified as potentially qualified to perform all remaining design work and the construction of the PAC project in a Design/Build form of project delivery.  We are very pleased to inform you that your firm is currently one of our short-listed firms.

For conceptual design purposes the Cougar Group has adopted the overall design, size, configuration and scope of the Wayne Area Activity Center previously constructed in the city of Wayne, Nebraska.  Firms responding to this RFP for the PAC project shall use the adopted conceptual design package for the Wayne Center, provided to you as indicated below, as the basis for their Design/Build proposals; however, all proposing firms are most definitely encouraged to modify or enhance the existing conceptual design in any way that they consider beneficial to the interests of the Cougar Group.  To assist each proposing company with the consideration of design alternatives for this project, CGLLP is providing the services of a design consultant, Amanda Bryan, who will be available to all companies for consultation.

Current conceptual design documentation included with this RFP is comprised of:

Building Floor Plan			Sheet A-1

Reflected Ceiling Plan			Sheet A-2

Roof Plan				Sheet A-3

Exterior Elevations			Sheet A-4

Building Sections			Sheet A-5

Since the project site has not yet been determined, proposers shall:

Include a $500,000 allowance for all CSI Division 2 work, including all site work.

Assume that the slab/foundation system for the entire project will be a 6” reinforced slab on grade with appropriate footings for a building of this type and size.

The Written Proposal:

For the purposes of preparing the Written Proposal, each proposing firm will designate the following individuals, each performing the tasks noted (as more fully described in this RFP):

President:  will coordinate the team and prepare the SOQ, Summary Cost Estimate and 	Proposal Summary

Vice President/Contracting Officer :  will prepare the required Contract documents and 	related information

Buildings Cost Estimator:  will prepare the “Building Cost” estimate

Specialties and Finishes Cost Estimator:  will prepare the “Finishes Cost” estimate

Chief Scheduler:  will prepare the required schedule and cash flow documents.

All proposals should be submitted in a 3-ring binder.  Only one original proposal is required.  Electronic media will not be accepted.

Proposals should be organized by tabbed section per the Bold Underlined Headings below, preceded by a Table of Contents identifying each section and its contents.

Required elements of the proposal shall, at a minimum, include:

Corporate Statement of Qualifications (SOQ), including, any and all information the proposer believes best documents its qualifications to perform the Design/Build work for this project.

Proposed Design/Build Agreement , including but not limited to:

A blank copy of the entire proposed design/build agreement, including any proposed attachments, preceded by an explanation of why this form of agreement was selected.

A completely “filled-in” version of the proposed agreement per the proposing firm’s intentions, along with pertinent notes regarding the resulting benefits to the Cougar Group.

A separate explanation of how the proposed design/build process provides for the maintenance of competitive market pressure on all aspects of project pricing.

“Building Construction” Cost Estimate: including:

CSI Divisions 3 through 8, and 14 through 16 only

CSI Uniformat II formatting

Appropriate annotation of the quantity and distinguishing characteristics of proposed building elements.

A schematic floor plan showing, at a minimum, all exterior and interior walls and partitions, with room names, scaled to fit nicely on 11” by 17” paper.

A separate statement of proposed building design elements which particularly benefit CGLLP.

A separate statement of the amount of and intended uses of any allowances or contingencies included in the estimate

A separate statement of proposed additive and deductive bid alternates, including conceptual savings/adds estimates for those alternates.

“Construction Finishes” Cost Estimate: including:

CSI Divisions 9-13 only

CSI Uniformat II formatting

Appropriate annotation of the quantity and distinguishing characteristics of proposed building elements.

Illustrations/Photos/other pictographic media and insightful written descriptions of five (5) key Division 9-13 products and/or equipment included in your estimate (like, possibly, the basketball backstops, the lockers, etc.), and an equally brief description of why you considered these particular products to be best for this project.

A separate explanation of the amount of and intended uses of any allowances or contingencies included in the estimate.

A separate explanation of proposed additive and deductive bid alternates, including conceptual savings/adds estimates for those alternates.

Summary Total Design/Build Project Cost Estimate: including:

A summary, by CSI division, of preconstruction and construction costs.

Clear delineation of proposed general conditions, contingencies, overhead and fees or margin.

Design and Construction Schedule, including, but not limited to:

A summary CPM Network schedule for the entire project.

A more detailed total project schedule containing no less than 30 pre-construction activities and no less than 100 construction activities.

A monthly Owner (Cash-Basis) Cash Flow schedule for the entire project.

Proposal Summary:

Highlighting the primary reasons why your firm and proposal should be most impressive to the Cougar Group.

Deadline for Written Proposals:

All final written proposals are due on or before Tuesday, April 8, 1:25 PM.

Proposing firms may include any additional information they believe highlights their firm’s qualifications to perform the CM/GC work on this project.

Interviews/Presentations:

Each proposing company will be invited to present what they consider to be the most pertinent or persuasive elements of their proposal to CGLLP representatives during the final week of instruction.

Thirty (30) minutes will be allocated for each presentation, followed by a 15 minute question and answer period.  To promote the opportunity for CGI representatives to become familiar with proposed project personnel, each presenting team member will be required to address the GGLLP representatives for no less than five (5) of the thirty (30) total minutes allowed for the presentation.

Each presenting entity must provide ten (10) hard copies each of their summary cost estimate, summary design/build schedule, and 11” by 17” schematic floor plan to the members of GGLLP.

Each presenting entity shall be responsible for the provision of all necessary media and equipment.

Selection Criteria:

CGLLP reserves the right to select the Design/Build provider that offers the most beneficial blend of qualifications, experience and “good ideas” relative to the proposed PAC project.  The proposed fee amount and fee structure and the estimated costs will obviously be important factors, but not necessarily the most important, factors.